Date: 2026-01-28
Status: 🟢 Green
Branch Flow: feature/sales-expenses-api → dev → main

Project Title and Description

Restaurant Performance Dashboard – A web-based system to centralize restaurant operational data (sales, tips, expenses, staff, and tip rules) and expose it through a REST API. This API will later be consumed by a dashboard and a reporting layer (weekly/monthly PDF reports for management).

User Stories Completed This Week

- Built the core REST API using ASP.NET Core (.NET 9)

- Implemented full CRUD endpoints for

  - Staff

  - Sales

  - Expenses

  - Tips

  - Tip Rules (with logic to ensure only one rule is active at a time)

- Created Create / Update DTOs to keep the API clean and consistent

- Implemented a Service layer + Interfaces to separate business logic from controllers

- Connected the API to Entity Framework Core via a shared DbContext

- Added and tested Swagger/OpenAPI documentation for all endpoints

- Fixed compilation issues caused by DTO ↔ Entity mismatches (mainly Tips and TipRules)

- Resolved complex Git issues

  - Removed tracked build artifacts (bin/, obj/, .vs, .user)

  - Corrected .gitignore rules

  - Cleared cached build artifacts from Git history

  - Successfully followed the workflow: feature → dev → main

User Stories Planned for Next Week

- Start basic reporting logic (weekly totals for sales, tips, and expenses)

- Add query filters (date range, staff, category) to existing endpoints

- Begin data aggregation services for dashboard metrics

- Prepare the API structure for PDF report generation (reporting module)

- Coordinate frontend responsibilities with teammate (Daniel)

What Went Well

- The API architecture is now solid and scalable (Controllers → Services → EF Core)

- Swagger confirms endpoints are working and consistently structured

- Branch strategy worked correctly (feature → dev → main) without breaking production

- Improved understanding of Git internals (tracked vs ignored files)

- Git cleanup problem-solving boosted confidence with real project workflows

What Didn’t Go Well / Issues Encountered

- Git initially tracked build artifacts (bin/, obj/, .vs), generating noisy commits

- Removing cached files required multiple attempts using

  - .gitignore

  - git rm --cached

  - git clean -fdx

- DTO and Entity mismatches (missing properties) triggered repeated compile errors

- Needed step-by-step debugging to align Tip / TipRule models with services and controllers

GitHub Submission

- Feature branch: feature/sales-expenses-api

- Merged into: dev → main

- Main purpose: Core API implementation + Git cleanup

- Commit message: Feature: Sales, Expenses, Tips API + Git cleanu